## Slide 1: User acceptance testing checklist
Customer website · Admin CMS · Customer mobile app · Driver app
151 test cases · staging environment
Notes: Cover. One checklist per part of Palengkey; test on staging only.

## Slide 2: How to run this checklist
Before you start
Test on staging only: staging.palengkey.com and the staging Android APKs
Use test customer, admin and rider accounts — never real customers
Online payments: PayMongo / BPI test mode only
Note the app or build version on the sign-off slide
Marking each test
Tick ☐ Pass when the expected result happens exactly
Tick ☐ Fail and write what happened in Notes
Write “Blocked” if a test can’t run (e.g. waiting on setup)
Attach a screenshot for every failure
How serious is a failure?
Critical — can’t order, pay, log in or deliver
Major — wrong data or totals, a feature unusable
Minor — looks wrong, typo, slow but works
Critical and Major must be fixed before go-live

## Slide 3: What we are testing
Customer website
staging.palengkey.com — shoppers on a phone or computer browser
56
10 areas · 56 tests · IDs C-xx
Admin CMS
staging.palengkey.com/admin — market admins and super admins
58
11 areas · 58 tests · IDs A-xx
Customer mobile app
Android app (app-release.apk) — same shop, on the phone
21
5 areas · 21 tests · IDs M-xx
Driver (rider) app
Rider mobile app — riders delivering the orders
16
3 areas · 16 tests · IDs D-xx

## Slide 4: Customer website
staging.palengkey.com — shoppers on a phone or computer browser
Account & login
Shop & search
Product availability
Cart
Checkout & payment
Orders & tracking
Paluto & recipes
Profile, support & account
Homepage & content
Error & maintenance pages

## Slide 5: Account & login
Customer website · 1 of 10
ID | Test case | Steps → expected result | Result | Notes / tester
C-01 | Register a new account | Sign up with name, email, phone, password → OTP email arrives → enter code → logged in | ☐ Pass ☐ Fail | 
C-02 | Log in with email | Enter email + password → OTP screen → enter code → lands on the shop | ☐ Pass ☐ Fail | 
C-03 | Wrong password | Enter a wrong password → red alert “Incorrect email or password.” on the form | ☐ Pass ☐ Fail | 
C-04 | Too many attempts | Fail 5 times within a minute → “Too many login attempts. Please wait a minute…” | ☐ Pass ☐ Fail | 
C-05 | Continue with Google | Tap Continue with Google → pick account → OTP → logged in | ☐ Pass ☐ Fail | 
C-06 | Forgot password | Request reset → email link → set new password → old password no longer works | ☐ Pass ☐ Fail | 
C-07 | Log out | Log out → Orders / Profile now send you to the login page | ☐ Pass ☐ Fail | 
Notes: Customer website — Account & login. 7 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 6: Shop & search
Customer website · 2 of 10
ID | Test case | Steps → expected result | Result | Notes / tester
C-08 | Choose a market | Pick a market → header shows it; products listed are from that market | ☐ Pass ☐ Fail | 
C-09 | Category filter | Tap a category → only that category shows; sidebar count matches results | ☐ Pass ☐ Fail | 
C-10 | Search | Search “tilapia” / “pork” → matching items only; clear search restores all | ☐ Pass ☐ Fail | 
C-11 | Sort by price | Sort Low→High and High→Low → order is correct; no item repeats | ☐ Pass ☐ Fail | 
C-12 | Load every item | Scroll to the bottom repeatedly → more items load; total equals “N items found” | ☐ Pass ☐ Fail | 
C-13 | Product type filter | Pick a type (e.g. Wet goods) → list narrows; “All types” restores | ☐ Pass ☐ Fail | 
Notes: Customer website — Shop & search. 6 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 7: Product availability
Customer website · 3 of 10
ID | Test case | Steps → expected result | Result | Notes / tester
C-14 | Available item | Card shows price + Add; quick view lets you pick weight, quantity, notes | ☐ Pass ☐ Fail | 
C-15 | Out of stock item | Card shows “Out of stock · back tomorrow”; Add is disabled | ☐ Pass ☐ Fail | 
C-16 | Unavailable (seasonal) item | Card shows “Unavailable”; quick view says seasonal; cannot add | ☐ Pass ☐ Fail | 
C-17 | Past cutoff time | After the item’s cutoff → “Order later” badge; can still add; delivered next slot | ☐ Pass ☐ Fail | 
C-18 | Bulk price | Add ≥ the bulk kg on a bulk item → wholesale price and savings shown | ☐ Pass ☐ Fail | 
C-19 | Next-day restock | Item marked out of stock today → available again after 12:05 AM tomorrow | ☐ Pass ☐ Fail | 
Notes: Customer website — Product availability. 6 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 8: Cart
Customer website · 4 of 10
ID | Test case | Steps → expected result | Result | Notes / tester
C-20 | Guest cart | Add items while logged out → log in → items are still in the cart | ☐ Pass ☐ Fail | 
C-21 | Change quantity / weight | Change qty or weight → line total and cart total update | ☐ Pass ☐ Fail | 
C-22 | Remove item | Remove a line → it disappears; totals recalculate | ☐ Pass ☐ Fail | 
C-23 | Paluto dish in cart | Add a stall dish → shows as a bundle with its ingredients and cooking fee | ☐ Pass ☐ Fail | 
C-24 | Recipe bundle in cart | Buy raw ingredients from a recipe → bundle appears; remove works | ☐ Pass ☐ Fail | 
C-25 | Fees shown | Cart shows subtotal, service fee, delivery fee, and total | ☐ Pass ☐ Fail | 
Notes: Customer website — Cart. 6 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 9: Checkout & payment
Customer website · 5 of 10
ID | Test case | Steps → expected result | Result | Notes / tester
C-26 | Delivery address | Add an address with the map pin → saved; delivery fee calculated | ☐ Pass ☐ Fail | 
C-27 | Delivery slot / order later | Pick a slot; past-cutoff items are marked “order later” | ☐ Pass ☐ Fail | 
C-28 | Voucher | Apply a valid code → discount; expired / below minimum spend → clear message | ☐ Pass ☐ Fail | 
C-29 | Cash on delivery | Unverified customer → asked to verify ID; approved customer → order placed | ☐ Pass ☐ Fail | 
C-30 | QR Ph / e-wallet / card | Pay with the test method → payment page → returns to app → order “paid” | ☐ Pass ☐ Fail | 
C-31 | BPI online banking | Pay via BPI → returns to Palengkey → order confirmed | ☐ Pass ☐ Fail | 
C-32 | Order confirmation | Confirmation page shows order number, items and total; email received | ☐ Pass ☐ Fail | 
Notes: Customer website — Checkout & payment. 7 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 10: Orders & tracking
Customer website · 6 of 10
ID | Test case | Steps → expected result | Result | Notes / tester
C-33 | Orders list | New order appears at the top with the right status and total | ☐ Pass ☐ Fail | 
C-34 | Status updates | Admin moves order (confirmed → shopping → out for delivery → delivered) → customer sees each step | ☐ Pass ☐ Fail | 
C-35 | Live rider location | When out for delivery → map shows the rider moving | ☐ Pass ☐ Fail | 
C-36 | Notifications | Bell shows a notification for each status change | ☐ Pass ☐ Fail | 
C-37 | Rate the order | After delivery → leave stars + comment → appears in admin Suki Trust Level | ☐ Pass ☐ Fail | 
Notes: Customer website — Orders & tracking. 5 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 11: Paluto & recipes
Customer website · 7 of 10
ID | Test case | Steps → expected result | Result | Notes / tester
C-38 | Paluto stalls | Paluto page lists stalls for the market; open a stall → its menu | ☐ Pass ☐ Fail | 
C-39 | Order a dish | Open a dish → pick quantity → add to cart → checkout works | ☐ Pass ☐ Fail | 
C-40 | Recipes page | Banner with photo; search and recipe-type filters narrow the list | ☐ Pass ☐ Fail | 
C-41 | Recipe details | Open a recipe → ingredients, steps; “Buy ingredients” adds a bundle to cart | ☐ Pass ☐ Fail | 
Notes: Customer website — Paluto & recipes. 4 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 12: Profile, support & account
Customer website · 8 of 10
ID | Test case | Steps → expected result | Result | Notes / tester
C-42 | Edit profile | Change name / phone → saved and shown everywhere | ☐ Pass ☐ Fail | 
C-43 | Change password | Change password → other devices are logged out | ☐ Pass ☐ Fail | 
C-44 | Addresses | Add, edit, delete, set default address | ☐ Pass ☐ Fail | 
C-45 | My vouchers | Vouchers page lists available codes | ☐ Pass ☐ Fail | 
C-46 | Support chat | Start a support thread → admin reply appears in the thread | ☐ Pass ☐ Fail | 
C-47 | Delete account | Request deletion → confirm code → account removed; cannot log in | ☐ Pass ☐ Fail | 
Notes: Customer website — Profile, support & account. 6 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 13: Homepage & content
Customer website · 9 of 10
ID | Test case | Steps → expected result | Result | Notes / tester
C-48 | Homepage banners | Hero photos and texts match what is published in the CMS | ☐ Pass ☐ Fail | 
C-49 | Shop by category | Category cards show photos and item counts; tap opens the shop filtered | ☐ Pass ☐ Fail | 
C-50 | Popup ad | Live popup shows once per visit on the homepage; Close / CTA work | ☐ Pass ☐ Fail | 
C-51 | Reviews section | Badge shows the real review count and average rating | ☐ Pass ☐ Fail | 
C-52 | Footer pages | About, Careers, FAQ, Delivery areas, Privacy, Terms all open | ☐ Pass ☐ Fail | 
Notes: Customer website — Homepage & content. 5 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 14: Error & maintenance pages
Customer website · 10 of 10
ID | Test case | Steps → expected result | Result | Notes / tester
C-53 | Page not found | Open a wrong address (e.g. /abc) → 404 page; Back to home / Browse the market work | ☐ Pass ☐ Fail | 
C-54 | Refresh any page | Refresh /shop or /orders on staging → page loads (no server “Not Found”) | ☐ Pass ☐ Fail | 
C-55 | Maintenance on | Admin turns maintenance on → shoppers see “Sandali lang, mga suki.” with the back-online time | ☐ Pass ☐ Fail | 
C-56 | Maintenance off | Admin turns it off → Check again returns the shopper to their page | ☐ Pass ☐ Fail | 
Notes: Customer website — Error & maintenance pages. 4 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 15: Admin CMS
staging.palengkey.com/admin — market admins and super admins
Login & access
Dashboard & orders list
Order detail
Editing order items
Riders & tracking
Items
Catalog setup
Paluto & recipes
Customers & support
Storefront content & marketing
Team, settings & reports

## Slide 16: Login & access
Admin CMS · 1 of 11
ID | Test case | Steps → expected result | Result | Notes / tester
A-01 | Log in | Valid email + password → dashboard | ☐ Pass ☐ Fail | 
A-02 | Wrong password / lockout | Wrong password → “Incorrect email or password.”; 5 tries → wait-a-minute message | ☐ Pass ☐ Fail | 
A-03 | Customer account blocked | A customer email cannot open the admin panel | ☐ Pass ☐ Fail | 
A-04 | Market admin scope | Market admin only sees orders, riders and prices of their own market | ☐ Pass ☐ Fail | 
A-05 | Super admin menus | Categories, Types & Units, Markets, Accounts, Settings visible only to super admin | ☐ Pass ☐ Fail | 
A-06 | Log out | Log out → admin pages send you to the admin login | ☐ Pass ☐ Fail | 
Notes: Admin CMS — Login & access. 6 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 17: Dashboard & orders list
Admin CMS · 2 of 11
ID | Test case | Steps → expected result | Result | Notes / tester
A-07 | Dashboard | Stats, sales chart, market performance and recent orders load | ☐ Pass ☐ Fail | 
A-08 | Order tabs | All / New / Confirmed / Shopping / Out for delivery / Delivered / Cancelled counts match | ☐ Pass ☐ Fail | 
A-09 | Search & filter | Search by order no. or customer; “Order later only” filter works | ☐ Pass ☐ Fail | 
A-10 | Pagination | Next / previous pages; no order repeated | ☐ Pass ☐ Fail | 
A-11 | Export orders | Export CSV → file opens with the filtered orders | ☐ Pass ☐ Fail | 
Notes: Admin CMS — Dashboard & orders list. 5 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 18: Order detail
Admin CMS · 3 of 11
ID | Test case | Steps → expected result | Result | Notes / tester
A-12 | Order header & stepper | Customer name, order no., placed time (Manila) and the 5-step progress show | ☐ Pass ☐ Fail | 
A-13 | Move status forward | Confirm → Shopping → Out for delivery → Delivered; history updates | ☐ Pass ☐ Fail | 
A-14 | Cancel order | Cancel with a reason → status Cancelled; customer notified | ☐ Pass ☐ Fail | 
A-15 | Print labels | Print labels opens printable labels for the order | ☐ Pass ☐ Fail | 
A-16 | Customer & delivery card | Address, delivery window, payment method correct | ☐ Pass ☐ Fail | 
A-17 | Order history | Timeline lists every change with time and staff name | ☐ Pass ☐ Fail | 
Notes: Admin CMS — Order detail. 6 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 19: Editing order items
Admin CMS · 4 of 11
ID | Test case | Steps → expected result | Result | Notes / tester
A-18 | Reason required | Editing an item without a reason → blocked with a prompt | ☐ Pass ☐ Fail | 
A-19 | Change quantity / price | Change qty or customer price → totals update; refund amount shown if lower | ☐ Pass ☐ Fail | 
A-20 | Remove an item | Remove with a reason → item gone; totals recalculated | ☐ Pass ☐ Fail | 
A-21 | Vendor pricing | Vendor list price is read-only; haggled price + shopper note save | ☐ Pass ☐ Fail | 
A-22 | Assign shopper | Pick a shopper → saved and shown on reload | ☐ Pass ☐ Fail | 
A-23 | Assign rider | At “Shopping” stage pick a rider → rider sees the order in the rider app | ☐ Pass ☐ Fail | 
Notes: Admin CMS — Editing order items. 6 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 20: Riders & tracking
Admin CMS · 5 of 11
ID | Test case | Steps → expected result | Result | Notes / tester
A-24 | Riders list | Stats, tabs (Available / Delivering / Offline), search and pagination work | ☐ Pass ☐ Fail | 
A-25 | Add / edit rider | Create a rider with market and vehicle; edit details | ☐ Pass ☐ Fail | 
A-26 | Set offline / available | Status dropdown changes the rider; offline riders can’t be assigned | ☐ Pass ☐ Fail | 
A-27 | Rider tracking map | Map shows riders; selecting one shows card, last ping, active order | ☐ Pass ☐ Fail | 
A-28 | View assignment | From the rider card open the active order | ☐ Pass ☐ Fail | 
Notes: Admin CMS — Riders & tracking. 5 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 21: Items
Admin CMS · 6 of 11
ID | Test case | Steps → expected result | Result | Notes / tester
A-29 | Items list | Stats, search, category / market / status filters, pagination | ☐ Pass ☐ Fail | 
A-30 | Create an item | Details → pricing → cover photo → review → item created | ☐ Pass ☐ Fail | 
A-31 | Pricing | Vendor price → customer price and margin calculated (markup %) | ☐ Pass ☐ Fail | 
A-32 | Availability | Set Available / Out of stock / Unavailable → shop shows the matching label | ☐ Pass ☐ Fail | 
A-33 | Mark out of stock | Header button → item back to Available next morning automatically | ☐ Pass ☐ Fail | 
A-34 | Photos | Replace cover photo; add / remove gallery photos | ☐ Pass ☐ Fail | 
A-35 | Deactivate / restore | Deactivated item disappears from the shop; restore brings it back | ☐ Pass ☐ Fail | 
Notes: Admin CMS — Items. 7 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 22: Catalog setup
Admin CMS · 7 of 11
ID | Test case | Steps → expected result | Result | Notes / tester
A-36 | Inventory & pricing | Pick a market → edit many prices → Save changes; CSV download / import | ☐ Pass ☐ Fail | 
A-37 | Categories | Add / edit / deactivate; photo upload appears on the homepage category cards | ☐ Pass ☐ Fail | 
A-38 | Types & units | Add / edit / deactivate types and units; item counts shown | ☐ Pass ☐ Fail | 
A-39 | Markets | Add / edit market, cutoff time, status (Active / Coming soon / Inactive) | ☐ Pass ☐ Fail | 
A-40 | Bulk pricing | Category bulk minimum and ₱/kg discount apply in the shop | ☐ Pass ☐ Fail | 
Notes: Admin CMS — Catalog setup. 5 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 23: Paluto & recipes
Admin CMS · 8 of 11
ID | Test case | Steps → expected result | Result | Notes / tester
A-41 | Paluto stalls | Add / edit stall, accepting-orders toggle, deactivate / restore | ☐ Pass ☐ Fail | 
A-42 | Stall menu (dishes) | Add a dish with ingredients and cooking fee → shows in the customer Paluto page | ☐ Pass ☐ Fail | 
A-43 | Recipes | Create a recipe with ingredients and steps; Live / Deactivated status | ☐ Pass ☐ Fail | 
A-44 | Recipe types | Add / edit / deactivate filter tags; used as recipe filters | ☐ Pass ☐ Fail | 
Notes: Admin CMS — Paluto & recipes. 4 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 24: Customers & support
Admin CMS · 9 of 11
ID | Test case | Steps → expected result | Result | Notes / tester
A-45 | Support inbox | Open / Closed tabs; reply to a thread; close and reopen | ☐ Pass ☐ Fail | 
A-46 | Suki trust level | Ratings list by filter; mark reviewed / move back to queue | ☐ Pass ☐ Fail | 
A-47 | Customer verification | Approve or reject an ID; customer can then use COD | ☐ Pass ☐ Fail | 
A-48 | COD submissions | Review ID submissions; approve / reject | ☐ Pass ☐ Fail | 
Notes: Admin CMS — Customers & support. 4 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 25: Storefront content & marketing
Admin CMS · 10 of 11
ID | Test case | Steps → expected result | Result | Notes / tester
A-49 | Homepage hero | Edit content; on/off switch publishes or hides the banner | ☐ Pass ☐ Fail | 
A-50 | Highlights | Add products, set order, hide / remove; homepage updates | ☐ Pass ☐ Fail | 
A-51 | Popup ads | Card shows Live / Scheduled / Expired / Draft correctly; live one shows on homepage | ☐ Pass ☐ Fail | 
A-52 | Vouchers | Create / edit / delete; usage count increases after a customer uses it | ☐ Pass ☐ Fail | 
A-53 | SMS / email / push blast | Send to a TEST audience only → message received | ☐ Pass ☐ Fail | 
Notes: Admin CMS — Storefront content & marketing. 5 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 26: Team, settings & reports
Admin CMS · 11 of 11
ID | Test case | Steps → expected result | Result | Notes / tester
A-54 | Team & roles | Invite member, change role inline, reset password, remove; Active / Invited status | ☐ Pass ☐ Fail | 
A-55 | Settings | Open a group → change a value (e.g. service fee) → Save → applied at checkout | ☐ Pass ☐ Fail | 
A-56 | Maintenance mode | Turn on with a duration → shop shows maintenance page; turn off → live | ☐ Pass ☐ Fail | 
A-57 | Reports | Pick date range; each tab loads; CSV / Excel download; tables paginate | ☐ Pass ☐ Fail | 
A-58 | Audit logs | Changes made during this test appear with user, action and Manila time | ☐ Pass ☐ Fail | 
Notes: Admin CMS — Team, settings & reports. 5 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 27: Customer mobile app
Android app (app-release.apk) — same shop, on the phone
Install & start
Login & account
Shopping & checkout
Phone features
Android behaviour

## Slide 28: Install & start
Customer mobile app · 1 of 5
ID | Test case | Steps → expected result | Result | Notes / tester
M-01 | Install the APK | Install app-release.apk → icon “Palengkey” on the home screen | ☐ Pass ☐ Fail | 
M-02 | First launch | App opens to the homepage; products load from driver.palengkey.com | ☐ Pass ☐ Fail | 
M-03 | Reopen the app | Close and reopen → still logged in, cart kept | ☐ Pass ☐ Fail | 
M-04 | No internet | Turn on airplane mode → friendly “can’t reach Palengkey” message, no crash | ☐ Pass ☐ Fail | 
Notes: Customer mobile app — Install & start. 4 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 29: Login & account
Customer mobile app · 2 of 5
ID | Test case | Steps → expected result | Result | Notes / tester
M-05 | Email login + OTP | Log in → OTP → shop | ☐ Pass ☐ Fail | 
M-06 | Google sign-in | Continue with Google on the phone → OTP → logged in (needs SHA-1 set up) | ☐ Pass ☐ Fail | 
M-07 | Wrong password | Red alert on the form; lockout after 5 tries | ☐ Pass ☐ Fail | 
M-08 | Log out | Log out → protected pages ask to log in | ☐ Pass ☐ Fail | 
Notes: Customer mobile app — Login & account. 4 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 30: Shopping & checkout
Customer mobile app · 3 of 5
ID | Test case | Steps → expected result | Result | Notes / tester
M-09 | Browse & search | Categories, search, sort and availability labels same as website | ☐ Pass ☐ Fail | 
M-10 | Cart | Add, change qty, remove; totals correct | ☐ Pass ☐ Fail | 
M-11 | Cash on delivery | Verified customer places a COD order | ☐ Pass ☐ Fail | 
M-12 | Online payment | QR Ph / e-wallet opens the payment page and returns to the app | ☐ Pass ☐ Fail | 
M-13 | Order confirmation | Confirmation shows; order appears in My orders | ☐ Pass ☐ Fail | 
Notes: Customer mobile app — Shopping & checkout. 5 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 31: Phone features
Customer mobile app · 4 of 5
ID | Test case | Steps → expected result | Result | Notes / tester
M-14 | Location permission | Adding an address asks for location → map pin at your position | ☐ Pass ☐ Fail | 
M-15 | Camera / photos | ID verification asks for camera or gallery → photo uploads | ☐ Pass ☐ Fail | 
M-16 | Notifications | Push notifications (only after Firebase file is added) — order updates arrive | ☐ Pass ☐ Fail | 
M-17 | Live tracking | Out for delivery → rider moves on the map | ☐ Pass ☐ Fail | 
Notes: Customer mobile app — Phone features. 4 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 32: Android behaviour
Customer mobile app · 5 of 5
ID | Test case | Steps → expected result | Result | Notes / tester
M-18 | Back button | Android back goes to the previous screen; doesn’t close mid-checkout | ☐ Pass ☐ Fail | 
M-19 | Screen rotation / resume | Rotate or switch apps and back → screen and cart kept | ☐ Pass ☐ Fail | 
M-20 | Maintenance | When admin turns on maintenance → maintenance page in the app | ☐ Pass ☐ Fail | 
M-21 | Small screen | On a small phone nothing is cut off; buttons reachable | ☐ Pass ☐ Fail | 
Notes: Customer mobile app — Android behaviour. 4 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 33: Driver (rider) app
Rider mobile app — riders delivering the orders
Login & profile
Orders & delivery
Location & security

## Slide 34: Login & profile
Driver (rider) app · 1 of 3
ID | Test case | Steps → expected result | Result | Notes / tester
D-01 | Rider login | Rider email + password → home dashboard | ☐ Pass ☐ Fail | 
D-02 | Wrong password / lockout | Wrong password → error; too many tries → wait message | ☐ Pass ☐ Fail | 
D-03 | Inactive rider | Rider set Offline / inactive in admin → message to contact market admin | ☐ Pass ☐ Fail | 
D-04 | Edit profile | Change phone / details → saved | ☐ Pass ☐ Fail | 
D-05 | Log out | Log out → back to login; old session no longer works | ☐ Pass ☐ Fail | 
Notes: Driver (rider) app — Login & profile. 5 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 35: Orders & delivery
Driver (rider) app · 2 of 3
ID | Test case | Steps → expected result | Result | Notes / tester
D-06 | Dashboard | Shows today’s assigned orders and counts | ☐ Pass ☐ Fail | 
D-07 | Orders list | Assigned orders appear after admin assigns the rider | ☐ Pass ☐ Fail | 
D-08 | Order details | Customer name, phone, address, items, amount to collect (COD) correct | ☐ Pass ☐ Fail | 
D-09 | Start delivery | Tap Start delivery → admin and customer see “Out for delivery” | ☐ Pass ☐ Fail | 
D-10 | Complete delivery | Tap Complete → order Delivered; leaves the active list | ☐ Pass ☐ Fail | 
D-11 | COD amount | Amount to collect matches the order total after any admin item edits | ☐ Pass ☐ Fail | 
Notes: Driver (rider) app — Orders & delivery. 6 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 36: Location & security
Driver (rider) app · 3 of 3
ID | Test case | Steps → expected result | Result | Notes / tester
D-12 | Location permission | App asks for location (incl. background) on first use | ☐ Pass ☐ Fail | 
D-13 | Live location | While delivering → admin Rider Tracking and customer map update every few seconds | ☐ Pass ☐ Fail | 
D-14 | Background ping | App in background → location still updates | ☐ Pass ☐ Fail | 
D-15 | Token required | After RIDER_API_AUTH_ENFORCED=true → logged-in app still works | ☐ Pass ☐ Fail | 
D-16 | Other rider’s data | A rider cannot see or update another rider’s orders | ☐ Pass ☐ Fail | 
Notes: Driver (rider) app — Location & security. 5 test cases. Mark Pass/Fail and add notes for every failure.

## Slide 37: UAT sign-off
Area | Tests | Passed | Failed | Blocked
Customer website | 56 |  |  | 
Admin CMS | 58 |  |  | 
Customer mobile app | 21 |  |  | 
Driver (rider) app | 16 |  |  | 
Total | 151 |  |  | 
Role | Name | Signature | Date
QA / tester |  |  | 
Product owner |  |  | 
Operations lead |  |  | 
Dev lead |  |  | 
Tested build
Website: ______________ Admin: ______________
Customer APK: _________ Rider APK: _________
Go-live decision: ☐ Approved ☐ Not yet
All Critical and Major failures must be fixed and re-tested before sign-off.